## Slide 1
VendorPulse Agentic AI
EGB/QBR Process Automation — Requirements vs. Reality
Shell Mobility VMO | Vendor Governance Platform
Analysis Date: April 2026
GAP ANALYSIS
ARCHITECTURE REVIEW
ROADMAP

## Slide 2
Is This Truly Agentic AI?
Yes — by design. Partially — by completion.
Agentic AI = Autonomous multi-step reasoning + Tool-calling + Human-in-the-loop approval
Tool-Calling Agents
Every module has a BaseAgent subclass exposing structured tools to Claude — structured JSON outputs validated by Pydantic, not raw prompts.
12-State Workflow Machine
Forward-only, enforced transitions, guards prevent out-of-state actions. Raises HTTP 409 on violations.
Human Approval Gate
Every AI-generated output surfaces via ApprovalPanel before any external action is taken.
AgentResponse Contract
Single response envelope (status, data, warnings, next_actions) — frontend never parses raw AI text.
Architecture verdict: The architecture is production-grade agentic AI. Module A is fully operational. Modules C–F have the scaffolding but LLM wiring is the remaining gap.

## Slide 3
Overall Completion Scorecard
Overall Status
~65%
Architecture is solid. LLM wiring is the primary gap across Modules C–F.
6 MODULES
APRIL 2026
Module
Description
Completion
A — Meeting Scheduling
Attendees, calendar, slots, invites, RSVP
90% — Production Ready
B — Scorecard Collection
Forms, dispatch, validation, compilation
75% — Mostly Done
C — Internal Alignment
Comparison, flags, change highlights
50% — Half Done
D — Vendor Prep
Brief, pushbacks, response options
40% — Scaffolded
E — EGB/QBR Meeting
CRUD, notes, minutes, action log
60% — Partially Wired
F — Cross-Cycle Analytics
Trends, recurring issues, leadership brief
65% — Data Ready
90
75
50
40
60
65
Key finding: Data collection, validation, and workflow layers are strong across all modules. The gap is in generative AI content — minutes, briefs, pushback responses, and leadership narratives are structured but Claude is not yet wired in modules C–F.

## Slide 4
Module A — Meeting Scheduling
90% — PRODUCTION READY
What Is Built and Working
Attendee Management
Auto-seeding from previous cycle (same vendor, same quarter). Real Microsoft Graph API: findMeetingTimes against live Outlook/Teams calendars — not mocked.
Deterministic Slot Ranking
100-point score (attendance %, exec sponsor hard constraint, timezone bonus, conflict penalties). 25 configurable scoring parameters in config.py.
LLM-Generated Content
Plain-English rationale per top slot, personalized conflict nudge messages per attendee, LLM-drafted invite email with static fallback if LLM is disabled.
Real Teams Integration
Real Teams meeting creation via Graph createEvent. Real attendance confirmation outreach via Graph Mail.Send. Reply tracking by conversationId. RSVP tracking per attendee; idempotent.
Still Pending
Google Forms Option
Availability collection via form as alternative to calendar API (mentioned in requirements).
Auto-Reply Parsing
Automatic parsing of email replies to auto-update confirmation status without manual intervention.
Requirement: Attendee refresh, check availability, propose optimal slots, send invite, track confirmations — all substantially met.

## Slide 5
Module B — Scorecard Collection
75% — MOSTLY DONE
What Is Built
01
Google Forms Integration
Full polling, question-to-field mapping (18+ parameters), deduplication by responseId. Gmail dispatch with HTML email, per-attendee idempotency.
02
Real-Time Submission Tracker
Interval polling, auto-stops when all responses collected. Score validation: 1–5 range enforcement, regex parsing of text scores.
03
Compiled Scorecard
2-column compiled scorecard: Internal avg vs Vendor avg per parameter, category-level and overall rollups. Gap indicators: delta ≥ 1 highlighted in red.
04
Comments Aggregation
Per category (internal vs vendor). Individual respondent drill-down on hover.
Still Pending
Automated Reminders
T-5, T-2, T-0 days — UI shows the schedule but no backend cron job implemented.
Anomaly Detection
No flagging when one respondent scores 5 while others score 2. z-score outlier detection not built.
Recommended Improvements
Reminder cron: Wire using existing Gmail service — low effort, high value.
z-score outlier detection: Flag if any score deviates more than 1.5 standard deviations from group mean.

## Slide 6
Modules C & D — Alignment and Vendor Prep
MODULE C — 50% HALF DONE
Internal Alignment — Built
Score comparison matrix: stakeholder vs vendor per parameter, with gap direction
Alignment flags: 5 insight types (needs_discussion, significant_drop, low_score, high_variance, positive_trend) with severity levels (info/warning/critical)
Cycle-over-cycle change highlights: delta tracking, significance threshold at 1 point
Action item structure (OPEN/IN_PROGRESS/CLOSED, source: alignment)
Pending
Meeting scheduling backend is a placeholder button. Face-off model editor is an empty component. Claude not wired for action item extraction or alignment narrative.
MODULE D — 40% SCAFFOLDED
Vendor Prep — Built
Vendor brief structure: overall score, trend, category ratings, key concerns, positive areas, open action count
Brief derivation logic (frontend): gap detection >1, low score flagging below 2.5, strong alignment at 4+
Pushback collection: 5 categories (DATA_DISPUTE, PROCESS_CONCERN, RESOURCE_CONSTRAINT, SCOPE_DISAGREEMENT, OTHER)
Legal review flag: excludes sensitive items from AI response drafts
3-stance response schema: Factual / Neutral / Escalation — UI exists, no backend call
Pending
Claude not wired for brief generation or response drafting. Face-off editor missing. Escalation routing not built.
Common gap across C & D: The data structures, schemas, and UI shells are all in place. The single remaining work item is wiring Claude into the existing agent endpoints — estimated 2–3 days per module.

## Slide 7
Modules E & F — Meeting Support and Analytics
MODULE E — 60% PARTIALLY WIRED
EGB/QBR Meeting Support — Built
Full meeting CRUD with conflict detection (organiser = hard block, participants = soft warning)
5 note types: QUESTION, OBJECTION, DECISION, APPRECIATION, ACTION
Minutes structure: exec summary, agenda summaries, key decisions, Q&A log, action items with owner and due date
Pre-meeting briefing card: score trend, most improved/concerning categories, recurring issue count
Copy-to-clipboard export
Pending
Claude not wired for minutes generation (using MOCK_MEETING_MINUTES). Transcript parsing not implemented. Unified action log across all 3 sources not merged.
MODULE F — 65% DATA READY
Cross-Cycle Analytics — Built
Multi-cycle trend charts: line charts per category across Q1 2025 to Q1 2026, category filtering
Recurring issue tracking: occurrence count, cycles affected, severity coloring (3+ = red, 2 = amber)
Cross-vendor comparison: radar charts across all vendors at category level
Parameter-level gap: vendor self-rating vs stakeholder perception gap
Leadership brief structure: trajectory, narrative, recurring issues, prior commitments, recommended focus areas
Pending
Claude not wired for leadership brief. Recurring issue classifier algorithm not defined. Predictive analytics and prior commitment tracker not built.

## Slide 8
Requirements Coverage Matrix
Full traceability of all 25 requirements against current implementation status.
Requirement
Status
Notes
Attendee refresh and outreach
✅ Done
Real Graph email
Calendar availability check
✅ Done
Real Graph findMeetingTimes
Optimal slot proposal plus rationale
✅ Done
Deterministic plus LLM
Send invite and Teams meeting
✅ Done
Real Graph createEvent
Track confirmations and RSVPs
✅ Done
Per-attendee tracking
Scorecard request and dispatch
✅ Done
Gmail plus Google Forms
Automated reminders
⏳ Pending
Cron job needed
Validate completeness
✅ Done
Range plus regex
Flag anomalies and outliers
⏳ Pending
z-score not built
Compile inputs and calculate averages
✅ Done
2-column gap analysis
Highlight changes from prev cycles
✅ Done
Delta tracking
Flag alignment areas
✅ Done
Rule-based, 5 types
Capture action items
🔶 Partial
Structure exists, LLM extraction pending
Face-off model updates
⏳ Pending
Empty component
Summarise scorecard for vendor
🔶 Partial
Calculated, Claude not wired
Collect vendor pushbacks
✅ Done
5 categories plus legal flag
Draft 3 response options
🔶 Partial
Schema plus UI, no backend
Track unresolved items
✅ Done
OPEN/RESOLVED/ESCALATED
Score trends and insights
✅ Done
Multi-cycle charts
Document questions and objections
✅ Done
5 note types
Draft meeting minutes
🔶 Partial
Structure defined, Claude not wired
Produce unified action log
🔶 Partial
Per-source only, no merge
Store historical scores
✅ Done
Multi-cycle data
Detect and warn on recurring issues
✅ Done
Occurrence tracking plus severity
Leadership insights and brief
🔶 Partial
Structure ready, Claude not wired

## Slide 9
Priority Gap Closure Roadmap
1
Priority 1 — 2–3 Days Each
Wire Claude into existing shells: Meeting minutes generation (Module E), Vendor brief generation (Module D), Pushback response drafting (Module D). Agent and schema already exist — just needs the Claude call.
2
Priority 2 — 1 Week Each
Automated scorecard reminders (Module B), Face-off model editor with persistence (Modules C & D), Unified action log (Module E), Leadership brief generation (Module F).
3
Priority 3 — 1–2 Weeks
Algorithm work: Recurring issue classifier (Module F), Anomaly detection for scorecard (Module B), Attendance reply parsing via NLP (Module A).
4
Priority 4 — Future
Transcript upload and parsing (Module E), Predictive analytics for recurring failure patterns (Module F), Prior commitment tracker, Automated escalation routing (all modules).
Priority 1 Details
Meeting minutes generation — Module E
Vendor brief generation — Module D
Pushback response drafting — Module D
Priority 2 Details
Automated scorecard reminders — Module B
Face-off model editor — Modules C & D
Unified action log — Module E
Leadership brief generation — Module F
Priority 3 Details
Recurring issue classifier — Module F
Anomaly detection — Module B
Attendance reply parsing — Module A

## Slide 10
What Makes This Stand Out
Architecture Highlights
1
Tool-Calling, Not Prompt Engineering
Every Claude interaction uses structured tool-calls with Pydantic-validated JSON outputs. No free-form text parsing anywhere in the system. This is the correct production-grade agentic pattern.
2
Real Integrations, Not Mocks
Module A runs against live Microsoft Graph API — real Outlook calendars, real Teams meetings, real email. Most demos use fake data. This does not.
3
Deterministic + Generative Hybrid
Slot ranking, score validation, outlier detection, workflow transitions: all deterministic. LLM is called only where human-readable narrative adds value — the right split for a governance platform.
4
Human Always In Control
Every AI output requires explicit human approval before any external action. The system makes humans faster, not bypassed.
5
Demo-Ready with Intentional Trajectories
3 vendors seeded with deliberate patterns: NovaTech (improving), CoreSystems (declining), Meridian IT (stable). Demos tell a story, not just show features.
6
Forward-Only Governance Enforcement
12-state workflow machine with HTTP 409 on invalid transitions. No accidental state corruption. Process discipline enforced at the API level, not just the UI.
Bottom line: This is a well-architected, partially-complete agentic AI platform. Module A is production-grade. 4 to 6 weeks of focused wiring closes the Priority 1 and 2 gaps and makes all 6 modules fully functional for the next EGB/QBR pilot cycle.