VendorPulse — Executive Summary

Shell engagement · Version 2.0 · 2026-06-03

VendorPulse for Shell — Executive Summary

Version: 2.0 | Date: 2026-06-03 Audience: Shell VP Sponsor, Shell IT VMO leadership, Zensar VP / Delivery Director Read-time: 8 minutes

1. The opportunity in one paragraph

Shell currently runs vendor governance cycles (QBRs / EGBs) as a largely manual exercise — coordinators chase availability over email, scorecards arrive piecemeal across inboxes, alignment meetings recap the same recurring issues, and post-meeting minutes are inconsistent quarter on quarter. VendorPulse is an agentic AI platform that automates the orchestration end-to-end while keeping every outbound action (emails, invites, briefs, minutes) under human approval. The proof-of-concept already demonstrates the six-stage workflow against a Gmail/Google-Forms-based mock environment. This document set scopes the work to lift that POC into a Shell-grade production deployment hosted in Shell's Azure tenant, integrated with Outlook + Teams, and removed entirely from Google's stack.

2. What we are proposing

A single-tenant production deployment of VendorPulse inside Shell's Microsoft 365 / Azure estate:

┌─────────────────────────────────────────────────────────────────┐
│                      Shell Azure Subscription                    │
│                                                                  │
│   Shell User → Entra ID SSO → App Service (FastAPI + React)     │
│                                  │                               │
│                                  ├──► Azure Key Vault (secrets)  │
│                                  ├──► Azure PostgreSQL (data)    │
│                                  ├──► App Insights (telemetry)   │
│                                  └──► Log Analytics (audit)      │
│                                  │                               │
│   ┌──────────────────────────────┼───────────────────────────┐  │
│   │      Microsoft Graph (Shell tenant, app-only)             │  │
│   │   • Calendar (findMeetingTimes, events)                   │  │
│   │   • Mail (sendMail from service mailbox)                  │  │
│   │   • Teams meetings (onlineMeeting provider)               │  │
│   │   • Users (directory lookup)                              │  │
│   └────────────────────────────────────────────────────────────┘ │
│                                  │                               │
└──────────────────────────────────┼───────────────────────────────┘
                                   │
                    ┌──────────────▼────────────────┐
                    │   LLM provider                 │
                    │   (Claude API via Anthropic    │
                    │    OR Azure OpenAI — TBD §08)  │
                    └────────────────────────────────┘

No data leaves Shell's tenant except the prompts and responses sent to the LLM provider. Shell's choice of provider (Anthropic API vs. Azure OpenAI) controls where that data lands — both options keep data out of training and both are negotiable on data residency.

3. What changes vs. the POC

We are not extending the POC. We are rebuilding for production. Three deliberate consolidations:

Email delivery moves off Gmail. All outbound email — scorecard requests, reminders, meeting invites, minutes distribution — uses Microsoft Graph sendMail from a dedicated Shell service mailbox. Single identity, single audit trail, no Google compliance overhead.

Scorecard collection moves off Google Forms. Two options on the table (see §07): Microsoft Forms via Graph, or a native in-app scorecard. Our recommendation is native in-app — eliminates external dependency, simplifies attribution, and gives Shell control over the schema.

Authentication moves to Shell SSO. Today the POC has no auth. Production uses Entra ID OIDC with role-based access control mapped to Shell groups (VMO coordinators, executive sponsors, finance, etc.).

These are the only architectural changes. The six-agent state machine, the human-in-the-loop approval gate, the deterministic-vs-AI separation, the audit table — all unchanged.

4. What Shell gets

| Capability | Coordinator time saved per cycle (estimate) | Quality improvement |
| --- | --- | --- |
| Attendee refresh + RSVP tracking | ~3 hours | Fewer no-shows; replacement tracking; cycle-over-cycle continuity |
| Slot ranking + Teams invite | ~2 hours | Deterministic, organiser-weighted ranking — no more "Doodle then panic" |
| Scorecard dispatch + reminder escalation | ~4 hours | Personalised emails, escalating reminders, automatic outlier flagging |
| Score compilation + outlier detection | ~3 hours | Statistical outlier flagging, missing-submission tracking |
| Alignment doc + face-off model | ~2 hours | Cycle-over-cycle deltas surfaced automatically |
| Vendor brief + pushback handling | ~4 hours | Three response stances per pushback item, legal-flag detection |
| Meeting minutes + action extraction | ~3 hours | Consistent format, every action item captured and tracked |
| Leadership brief / analytics | ~2 hours | Cross-cycle trends, recurring issues, executive-ready summary |
| Per cycle, per vendor | ~23 hours | Reduction in variance across coordinators is the bigger win |

For Shell's vendor portfolio (we assume ~15–25 vendors on EGB QBRs quarterly — to confirm), this is on the order of 400–600 coordinator hours saved per quarter with materially better consistency in governance output.

5. Effort and timeline (summary — full detail in §11)

| Week | Duration | Outcome |
| --- | --- | --- |
| Week 1 — Foundations, Migration & Design Alignment | 5 days | Day-2 design checkpoint with Shell; production substrate up (Postgres, Entra ID auth, App Service); Gmail/Forms removed; Module A working end-to-end against real Graph |
| Week 2 — Functional completion | 5 days | All six agents (A–F) working; scorecard collection per Shell's chosen mode (in-app form / Excel attachment / other); Shell-themed UI and Outlook-friendly emails; admin module complete; code freeze Friday |
| Week 3 — Hardening, UAT, Pilot Go-Live | 5 days | UAT with 3 named coordinators; defect fixes; security sign-off; production cutover; one real pilot vendor cycle running; coordinator training; handover to Shell IT Ops |
| Total | ~3 weeks (15 working days) | Production-grade, Shell-owned, BAU-handed-over with a 4-week defect-warranty period |

This is a compressed sprint-paced delivery, not a phased programme. It assumes a team of 1 Solution Architect, 1 Tech Lead, 2 Backend engineers, 2 Frontend engineers, 1 QA, 1 DevOps Engineer, 1 Delivery Manager (all 100% allocated for the 3 weeks), with Shell providing 1 VMO product owner, 1 IT architecture liaison, 1 IT security liaison, 1 Entra ID admin, 1 Azure subscription owner — all available daily for the duration.

The compressed shape is only possible because Shell-side access provisioning (Entra ID app registrations, Azure subscription, service mailbox, LLM contract, etc.) is pre-positioned during contract negotiation and is confirmed in place on Day 1. See §11 Productionization Roadmap for the day-by-day plan and §08 Dependencies & Access for the full pre-mobilisation checklist.

6. The five questions a sponsor will ask

Q1. "Does any Shell data leave Shell's tenant?"

Only the data sent to the LLM provider. Everything else — emails, scorecards, minutes, vendor profiles, audit records, source code — stays inside Shell's Azure subscription. The LLM data path is unavoidable for an AI product and is governed by Shell's choice of provider:

• Anthropic API direct — data goes to Anthropic; standard zero-data-retention enterprise terms available; no training on customer data.

• Azure OpenAI — data stays inside Azure; Microsoft contractual no-training; supports EU/UK regional residency.

Shell's IT Security and Privacy teams own this choice. See §08.

Q2. "What happens if Microsoft 365 has an outage?"

The app continues running. Scheduled actions queue. Manual workflows fall back to the in-app forms (which do not depend on Graph). Once Graph recovers, the queue drains automatically. See §10.

Q3. "What happens if the LLM provider has an outage?"

Six agents, six failure modes. All six fail soft — every agent returns status = failed with an error message; the workflow does not advance; the coordinator sees a "retry" button; no external communications go out. The state machine is deterministic and operates without LLM — only the human-readable text (briefs, minutes, summaries) is AI-generated and can be retried. See §10.

Q4. "How do we know the AI didn't say something stupid to a vendor?"

Every outbound communication requires human approval. The agent generates content; the coordinator reviews and approves in the UI; only then is anything sent. The agent never has direct send authority. The agent_runs audit table captures every prompt, every tool call, every output — even rejected ones — for full traceability.

Q5. "Can Shell take this over when Zensar's engagement ends?"

Yes. The codebase, infrastructure-as-code (Bicep), CI/CD pipelines, runbooks, and on-call documentation are all Shell-owned and Shell-hosted from Day 1. Handover happens at the end of Week 3 with a 4-week defect-warranty period during which Zensar fixes P1/P2 issues; Shell IT Ops handles BAU from go-live and Zensar is on escalation only.

7. The five risks we have flagged for Shell

Detail in §09. Headlines:

Entra ID app registration with `Mail.Send` + `Calendars.ReadWrite` (app-only) requires Shell admin consent and is high-privilege. Shell IT Security will want to review scopes, conditional-access posture, and the service account's mailbox access policy. Long-lead-time approval (3–6 weeks). Must be complete during pre-mobilisation — admin consent in place on Day 1 is a non-negotiable day-zero prerequisite for the 3-week plan.

LLM provider commercial relationship. Whether Shell procures Anthropic API directly or Azure OpenAI, there is a contract to put in place. Shell Procurement involvement from week 1.

Vendor performance terminology and scorecard categories in the POC reflect a generic vendor model. Shell's actual scorecard taxonomy (Risk & Compliance, Performance, Commercial, Relationship + sub-parameters) needs to be confirmed and locked early. This shapes the data model.

External attendees on Teams meetings. Shell's external collaboration policy may restrict guest-invite behaviour from a service mailbox. Needs Shell IT to confirm or carve out a policy.

PII / sensitive data in `agent_runs` audit log. The audit captures full LLM prompts, which include vendor names and individual scorecard comments. Retention policy and access controls on this table need Shell Privacy sign-off.

8. Decision points for Shell

Before Day 1 of delivery, Shell needs to confirm the following. Most of these have a recommended answer from us; Shell can override. Any unresolved item at Day 1 forces a re-baseline conversation.

| # | Decision | Our recommendation | Reason |
| --- | --- | --- | --- |
| D1 | LLM provider | Anthropic Claude via Anthropic API, with negotiated enterprise terms (no training, zero retention) | Best-in-class tool-calling reliability for the agentic pattern; the POC has been built and tuned against Claude |
| D2 | Scorecard collection | Native in-app form | Removes external dependency; gives Shell control over the schema; better UX |
| D3 | Hosting region | Azure West Europe (UK South as alternative) | Default Shell EMEA workload region; data residency in EU |
| D4 | Service account model | Dedicated `vendorpulse-svc@shell.com` mailbox with app-only access | Audit-clean; survives staff turnover; isolated blast radius |
| D5 | Database | Azure Database for PostgreSQL — Flexible Server | Managed; Shell-standard for stateful workloads; pgvector available for future embedding-based search |
| D6 | Authentication | Entra ID OIDC with group-mapped roles | Shell-standard SSO; zero password management |
| D7 | CI/CD | Azure DevOps (or Shell's GitHub Enterprise if preferred) | Shell-standard for application delivery |

We will request a decision workshop during pre-mobilisation (before Day 1) to lock these. The remaining items are confirmed at the Day-2 design alignment checkpoint (see §11 Productionization Roadmap).

9. What we are NOT doing in this phase

To keep scope honest:

• Not building a Shell-wide vendor master integration. VendorPulse maintains its own vendor list, seeded from Shell-provided CSV/Excel for the pilot. A SAP Ariba / Coupa integration is a follow-on phase.

• Not building a contract-management feature. VendorPulse references contract terms in the alignment/brief stage but does not store contracts.

• Not building a finance / spend integration. Spend data is referenced manually in scorecards; an SAP integration is out of scope for the first release.

• Not building a mobile app. Web-only, optimised for Shell's standard desktop browser stack.

• Not multi-language at launch. English UI only; Phase 2 candidate.

10. Recommendation

Proceed with the engagement on the proposed phased plan. The architectural shift from POC to Shell production is moderate, not radical — the workflow engine, agent pattern, and deterministic/AI separation are all production-suitable as designed. The work is concentrated in three areas: (a) removing Gmail + Forms, (b) adding Entra ID + Key Vault + Postgres + App Service as the production substrate, and (c) hardening for Shell-scale operations (observability, audit, on-call). All three are well-understood activities with no novel risk.

The two items that need the most attention from Shell's side are Entra ID app registration approval and LLM provider procurement, both of which are long-lead-time items that must start at week 1.

Reviewed by Delivery Manager, Solution Architect, and VP — Zensar VendorPulse practice — 2026-06-03.