VendorPulse — Productionization Roadmap (3-Week Plan)

Shell engagement · Version 2.2 · 2026-06-03

Productionization Roadmap — Shell (3-Week Plan)

Version: 2.2 | Date: 2026-06-03 Audience: Shell PMO, Shell Sponsor, Zensar Delivery Manager, Zensar VP Purpose: Compressed 3-week delivery plan from POC → Shell production go-live Posture: Aggressive timeline; scope-disciplined; design-change-aware; assumes Shell-side access fast-tracked

1. Headline shape

Week 1                Week 2                Week 3
──────                ──────                ──────
Foundations,          Functional            Hardening,
Migration &           Completion            UAT & Go-Live
Design Alignment      (chosen path)
─────────────────────────────────────────────────────────
Days 1–5              Days 6–10             Days 11–15

Mobilise +            Six agents real,      UAT with pilot
production            Module B per          coordinators,
substrate up,         design decision,      defect fixes,
Gmail/Forms gone,     Shell branding,       pilot vendor
DESIGN LOCKED         Outlook emails        cycle starts

This is a sprint-paced delivery, not a phased programme. The standard 21-week productionization plan has been compressed by ~85%. To make it land safely:

Pre-position Shell-side access before day 1 (see §2)

Run a design-alignment checkpoint on day 2 so any Shell-side preference changes are captured and the rest of the plan re-shaped while there is still time

Reduce scope of the first release (see §9)

Parallelise workstreams that the longer plan would have sequenced

Operate in production from day 1 of week 3 — no separate UAT environment cycle

This is achievable, but it is not the conservative path. The risk profile is explicitly higher (see §10).

2. Day-zero prerequisites

The following must already be in place on Monday of week 1, or the plan slips immediately. Shell ownership confirmed in advance:

• [ ] Entra ID app registrations (VendorPulse-NonProd and VendorPulse-Prod) created and admin-consent granted on Graph application permissions

• [ ] Service mailbox vendorpulse-svc@shell.com provisioned with Application Access Policy already scoping the app

• [ ] Azure subscription accessible to Zensar engineers with deploy permission

• [ ] Resource groups, Postgres Flexible Server, Key Vault, App Service Plan, App Insights / Log Analytics workspace, Container Registry, Front Door — all provisioned (even if empty) per the Deployment Architecture

• [ ] LLM provider chosen, contract signed, API key deposited into Key Vault

• [ ] Shell SSO redirect URIs registered on the OIDC app

• [ ] DNS hostnames and TLS certificates provisioned for prod and non-prod

• [ ] Scorecard taxonomy drafted (locked at Day 2 design checkpoint)

• [ ] Three named VMO coordinators identified for UAT

• [ ] One pilot vendor cycle pre-agreed

• [ ] Shell brand colours and email "from" identity confirmed

• [ ] Source code repo created in Shell-owned Azure DevOps; Zensar engineers added as guests

• [ ] Product Owner (Shell VMO), IT Architecture liaison, IT Security liaison, Entra ID admin all named and available daily for the 3 weeks

If any of the above is not in place on day 1, the timeline must be re-baselined. The compressed plan assumes Shell-side mobilisation has happened in parallel during contract negotiation.

3. Week 1 — Foundations, Migration & Design Alignment (Days 1–5)

Goal

By end of Friday week 1: a non-prod environment serving an authenticated user, with Postgres, Key Vault, Graph integration (app-only), Gmail/Forms code paths completely removed, and the design fully aligned with Shell expectations — so week 2 builds the right thing, not the assumed thing.

Why design alignment matters in Week 1

The POC and the docs in this pack reflect Zensar's assumptions about how Shell wants the product to behave. Some of those assumptions will be wrong. Examples of common late-binding decisions enterprise clients raise on contact with reality:

• "We want the scorecard as an Excel file we email out, not an in-app form" (worked example in §3.7)

• "Vendor briefs need to be in PowerPoint, not Markdown/HTML"

• "Minutes should land in SharePoint as Word docs, not just be emailed"

• "We need our existing vendor master from SAP / Ariba, not a CSV import"

• "Approvals should route through Power Automate / our existing workflow tool"

• "Scorecard categories are different from what was discussed"

• "External vendors should never see Shell-hosted forms; only Outlook"

• "Action items need to land in Azure DevOps / ServiceNow / Planner"

• "We need German / French / Dutch language support"

• "VMO Coordinators should sign in via privileged-access workstation only"

A 21-week plan absorbs these as Phase 0–1 conversations. A 3-week plan must surface them by end of Day 2 so the rest of the week can pivot. That is the explicit purpose of the design-alignment checkpoint below.

3.1 Daily breakdown

Day 1 — Monday

Morning kick-off (joint, 90 min)

• Walk through this pack with Shell stakeholders end-to-end

• Confirm day-zero prerequisites (§2) — any gaps flagged immediately

• Preview the design-alignment topics (§3.2 below) so Shell stakeholders come to Day 2 with answers, not surprise

• Lock the 10 architectural decisions from §02 ADR table

• Agree daily standup time and steering cadence

Engineering (afternoon)

• Branch shell-prod from POC main

• Run git filter-repo on the new repo to scrub POC secrets from history (per §07 cutover)

• Rotate every POC secret with the relevant provider

• Push cleaned branch to Shell's Azure DevOps repo

• Wire CI: lint + typecheck + unit tests on every push

Pre-read for Day 2 sent to Shell stakeholders by EoD:

• This document's §3.2 (design alignment topics) as a 1-page agenda

Deliverable by EoD: Clean shell-prod branch in Shell's repo; CI runs green; Day-2 design checkpoint agenda issued.

Day 2 — Tuesday

Morning — engineering (parallel with afternoon design checkpoint)

• Migrate database layer from SQLite to PostgreSQL (asyncpg, gen_random_uuid defaults, JSONB columns)

• Generate initial Alembic migration for the 15 core tables

• Wire pydantic-settings + azure-identity + Key Vault SDK so secrets resolve via managed identity

• Remove all Google/Gmail references from frontend code

Afternoon — Design alignment checkpoint (joint, ~2 hours, blocking)

This is the single most important meeting of week 1. Attendees:

• Shell VMO Product Owner

• Shell IT Architecture liaison

• Shell IT Security liaison (drop-in for permission questions)

• Shell Brand / Comms representative (drop-in for email tone / from-identity)

• Zensar Solution Architect, Delivery Manager, Tech Lead

Topics worked through, decision-or-defer recorded for each:

| # | Topic | Default (POC) | What Shell may change to | Default if Shell says nothing |
| --- | --- | --- | --- | --- |
| DA-01 | Scorecard collection mechanism | In-app form (token-link from email) | Excel attachment via Outlook / Microsoft Forms / actionable card | In-app form |
| DA-02 | Scorecard taxonomy (4 cats × 16 params) | POC structure | Shell's actual VMO taxonomy | POC structure with parameter labels updated |
| DA-03 | Vendor brief output format | In-app card + email body (Markdown) | PowerPoint deck (.pptx) | In-app + email |
| DA-04 | Meeting minutes output | In-app + email | Word doc to SharePoint | In-app + email |
| DA-05 | Action item tracking | In-app action_items table | Mirror to Azure DevOps / Planner / ServiceNow | In-app only; export to CSV |
| DA-06 | Vendor master source | CSV import | SAP / Ariba sync | CSV import |
| DA-07 | Approval routing | In-app approval panel | Power Automate / Shell-internal workflow | In-app |
| DA-08 | UI language(s) | English | Multi-language | English |
| DA-09 | Email "from" display name | "VendorPulse — Shell VMO" | Per-cycle organiser display | "VendorPulse — Shell VMO" |
| DA-10 | External (vendor) attendee handling | Same as internal | Email-only; no portal access | Same as internal |
| DA-11 | Audit retention | 90d hot / 3y cold | Shell records-policy override | 90d / 3y |
| DA-12 | Scorecard data classification | "Confidential" | Higher (e.g. requires field-level encryption) | "Confidential" |

For each topic the outcome is one of:

• CONFIRM — proceed as default, no change

• CHANGE — IN-SCOPE — change accepted into the 3-week plan; assess where to absorb the cost

• CHANGE — DEFERRED — accepted as a real requirement but pushed to warranty / Phase 2; default behaviour stands for first release

• NEEDS RESEARCH — owner takes away with a 24h hard deadline (recorded as Day 3 risk)

Output of the checkpoint:

• A single signed-off Design Decision Log committed to the repo (docs/updated/13_Design_Decisions.md — created end-of-day Day 2)

• Updated workstream plan for days 3–10 reflecting any IN-SCOPE changes

• Any DEFERRED items added to the Phase 2 backlog

• Risk register updated

Engineering (late afternoon — based on checkpoint outcome)

• Adjust week 2 plan

• Issue updated daily plan for days 3–5

• Spike out any IN-SCOPE change immediately to validate effort estimates

Deliverable by EoD: Design Decision Log committed; week 2 plan updated and re-circulated; backend connected to Postgres.

Day 3 — Wednesday

Authentication (parallel — backend + frontend)

• Backend: MSAL OIDC flow + session cookie + role middleware

• Backend: /api/v1/auth/me, /api/v1/auth/login, /api/v1/auth/callback, /api/v1/auth/logout

• Frontend: AuthGuard, RoleGuard, redirect-on-401 in axios interceptor

• Entra ID group → app role mapping wired

Graph integration replacement (parallel — backend)

• Refactor GraphService to MSAL acquire_token_for_client with certificate from Key Vault

• All Graph calls use /users/{organiser-email}/* (app-only) instead of /me/* (delegated)

• Tenacity retry on 429/5xx with Retry-After honoured

Module B path validation (parallel — based on Day 2 decision)

• If in-app form decision: confirm ScorecardFormService design from §05 LLD

• If Excel attachment decision: spike out ExcelScorecardService (template generator + parser) — see §3.7 — and validate that openpyxl + Graph mail attachment pattern works end-to-end. This is a critical spike — failure here means immediate escalation to scope-trim.

• If another path chosen: spike out the chosen design and validate effort fits week 2 days 6–7

Deliverable by EoD: Shell SSO works end-to-end in non-prod; backend successfully acquires Graph app-only token; chosen Module B path validated by a working spike.

Day 4 — Thursday

Gmail / Google Forms removal — final pass

• Delete gmail_service.py, google_forms_service.py, google_auth_service.py, related routes, related env vars

• Remove google-* packages from requirements.in, regenerate lock

• Replace every agent's email-send path to call GraphService.send_mail(...) from the service mailbox

Hosting bring-up

• Bicep templates produce non-prod App Service, Front Door, private endpoints — verify against pre-provisioned RG

• CI pipeline pushes container image to ACR and deploys to non-prod App Service slot:staging

Module B foundations (path-specific)

• If in-app form: build scorecard_form_links table, token issuance, route skeleton

• If Excel attachment: build scorecard_excel_packets table, Excel template generator skeleton, attachment parser skeleton

• If other path: equivalent foundations laid

Deliverable by EoD: Zero references to Google/Gmail anywhere in the codebase; non-prod App Service running a containerised build of the app; Module B foundations in place for chosen path.

Day 5 — Friday

Module A end-to-end against real Graph

• Real attendee resolution via Graph /users/{email}

• Real findMeetingTimes with organiser mailbox

• Real create_event with Teams meeting URL via isOnlineMeeting=true

• Real sendMail for attendee refresh email

Week 1 demo (joint, end of day)

• Walk Shell through: log in with SSO → create a test cycle → trigger attendee refresh → ranked slots from real Graph data → approve a slot → Teams meeting created → invite sent

• Show the Module B spike result (in-app form sample OR Excel template sample)

Deliverable by EoD: One real Shell test mailbox receives a real Teams meeting invite via app-only Graph from VendorPulse, end-to-end in the non-prod environment. Design Decision Log signed off. No further design changes accepted into the 3-week scope after this point.

3.2 Week 1 gate

• [ ] Shell user can sign in via Entra ID

• [ ] Postgres + Alembic working

• [ ] All Gmail/Forms code removed

• [ ] Module A demonstrated end-to-end against real Graph

• [ ] CI/CD pipeline deploying to non-prod automatically

• [ ] Design Decision Log signed off and committed

• [ ] Module B chosen path validated by working spike

3.3 Change-control after Week 1

After end of Day 5, the design surface is frozen. Further Shell-side change requests enter one of two paths:

• Defect — interpretation: the existing design has a bug or omission. Goes through the defect tracker, P1/P2/P3 triaged.

• Change request — interpretation: design works but Shell wants something different. Logged but deferred to warranty / Phase 2. Cannot be absorbed into the 3-week window without slipping go-live.

This is a hard line. Honouring it is what makes 3 weeks possible.

3.4 Anticipated mid-flight design changes — absorption strategy

For each topic from Day 2 (§3.1 table), if Shell chooses the non-default option, here is how the plan absorbs the change:

| Topic | If Shell chooses non-default | Absorption strategy |
| --- | --- | --- |
| DA-01 Excel scorecard | Excel attachment | Replace days 6–7 in-app-form workstream with Excel template generator + parser. Net effort similar; UX differs. See §3.7. |
| DA-02 Scorecard taxonomy | Different taxonomy | Update scorecard_taxonomy.json config and Pydantic enums. Half-day. |
| DA-03 Vendor brief as PowerPoint | PPTX output | Add python-pptx template; render after AI generation. One day backend; UI minimal change. Tight fit — high risk of needing to defer. |
| DA-04 Minutes to SharePoint | SharePoint Word doc | Add Graph Sites API call to upload .docx rendered via python-docx. One day. Requires Sites.ReadWrite.All permission — adds Shell-side approval delay risk. |
| DA-05 Action items mirror | Azure DevOps / Planner sync | Cannot fit. Defer to Phase 2. Provide CSV export only in v1. |
| DA-06 SAP / Ariba vendor master | API sync | Cannot fit. Defer to Phase 2. Use CSV import for pilot. |
| DA-07 Power Automate approvals | External workflow | Cannot fit. Defer to Phase 2. Use in-app approvals for pilot. |
| DA-08 Multi-language | i18n | Cannot fit. Defer to Phase 2. English-only for pilot. |
| DA-09 Per-cycle organiser display name | Display config | Half-day backend change to GraphService.send_mail. |
| DA-10 Vendor email-only | No-portal | Drop public scorecard form route (if Excel path chosen, this aligns); reduce frontend work slightly. |
| DA-11 Audit retention override | Different period | Config change in observability Bicep + Postgres archive policy. Half-day. |
| DA-12 Field-level encryption on scorecards | Encryption-at-column | Cannot fit. Defer to Phase 2. Tenant-level encryption at rest stands for v1. |

The pattern: single-day changes can fit; multi-day integrations cannot. Use the day-2 checkpoint to surface and triage, not to renegotiate the timeline.

3.5 What we will not pivot on (architectural invariants)

Even if Shell raises these mid-flight, they will not change in the 3-week window:

• Single-tenant Shell-only deployment — multi-tenant rework is multi-week

• Microsoft Graph for all messaging/calendar — no return to Gmail / no addition of SES, SendGrid, etc.

• App-only Graph auth with certificate — no return to delegated-token-in-env-var pattern

• PostgreSQL — no swap to SQL Server / Oracle / Cosmos

• App Service — no swap to AKS / on-prem / VM-based hosting

• Entra ID SSO — no swap to Active Directory Federation Services / SAML-via-PingFederate / SiteMinder

• The 12-state workflow — no rollback steps, no parallel branches

• Human approval gate on every outbound action — no bypass even for "trusted" content

• No mobile native app — web only

These are foundational; changing them is a new engagement, not a defect fix.

3.6 Buffer in Week 1

Each engineer has approximately half a day of unallocated time built into week 1 specifically to absorb design-change impact. If the Day 2 checkpoint produces only CONFIRM outcomes, that buffer pulls forward into the Module A demo polish. If it produces many CHANGE — IN-SCOPE outcomes, the buffer is consumed by re-planning and the Module B path adjustment.

If buffer is exhausted by Day 4 and there is still significant design uncertainty, the Delivery Manager escalates to steering for a re-baseline conversation. The plan does not silently slip — it surfaces.

3.7 Worked example — Scorecard as an Excel attachment

This is the most common mid-flight design change for enterprise VMO clients and is worth a full worked-out section. If Shell chooses Excel on Day 2, this is exactly what happens.

3.7.1 What changes vs. the default in-app form

| Aspect | Default (in-app form) | Excel attachment path |
| --- | --- | --- |
| Stakeholder experience | Click email link → SSO or token → fill web form → submit | Open email → download attached Excel → fill in Excel → reply with attached file |
| Data lands by | Direct POST to backend | Graph webhook / polling on reply mailbox; attachment parsed |
| Auth | SSO (internal) or token-link (external) | None on the stakeholder side; trust is mailbox-based |
| Drafts | Autosave to Postgres | Local Excel save by the stakeholder |
| Validation | Server-side at submit | Server-side at parse; rejected attachments trigger a reply with errors |
| Outlier flagging | Same logic post-validation | Same logic post-validation |

3.7.2 Backend changes

Replace ScorecardFormService with ExcelScorecardService:

# app/services/excel_scorecard_service.py
from openpyxl import Workbook, load_workbook
from openpyxl.styles import PatternFill, Font, Alignment, Protection
from openpyxl.workbook.protection import WorkbookProtection
from openpyxl.worksheet.protection import SheetProtection
from openpyxl.worksheet.datavalidation import DataValidation

class ExcelScorecardService:
    """
    Generates per-stakeholder Excel scorecard workbooks,
    parses returned attachments, validates and persists scores.
    """

    SHEET_NAME = "Scorecard"
    METADATA_SHEET = "_metadata"     # hidden; used to verify origin

    async def generate_workbook(self, db, cycle_id: str, stakeholder_id: str) -> bytes:
        """Returns a workbook as bytes, ready for Graph email attachment."""
        cycle = await cycle_repo.get_with_taxonomy(db, cycle_id)
        stakeholder = await stakeholder_repo.get(db, stakeholder_id)

        wb = Workbook()
        ws = wb.active
        ws.title = self.SHEET_NAME

        # Header block (Shell-themed, locked cells)
        self._write_header(ws, cycle, stakeholder)

        # Scorecard rows — one per parameter, grouped by category
        for row, param in enumerate(cycle.taxonomy.parameters, start=10):
            ws.cell(row=row, column=1, value=param.category_label)
            ws.cell(row=row, column=2, value=param.label)
            ws.cell(row=row, column=3, value=param.description)
            # Score column with 1–5 data validation
            score_cell = ws.cell(row=row, column=4)
            score_cell.value = None
            score_cell.protection = Protection(locked=False)   # editable
            ws.add_data_validation(
                DataValidation(type="whole", operator="between",
                               formula1=1, formula2=5,
                               errorTitle="Invalid score",
                               error="Score must be 1, 2, 3, 4, or 5")
            )
            # Comment column
            comment_cell = ws.cell(row=row, column=5)
            comment_cell.protection = Protection(locked=False)

        # Metadata sheet (hidden) — embeds cycle_id, stakeholder_id, signed token
        self._write_metadata(wb, cycle_id, stakeholder_id)

        # Lock the structure; allow only edits to score + comment columns
        ws.protection = SheetProtection(sheet=True, selectLockedCells=False,
                                         selectUnlockedCells=True)
        ws.protection.password = self._sheet_password()

        # Save and return bytes
        import io
        bio = io.BytesIO()
        wb.save(bio)
        return bio.getvalue()

    async def issue_packet(self, db, cycle_id: str, stakeholder_id: str) -> ExcelPacket:
        """Record packet issuance for tracking and replay-protection."""
        token = secrets.token_urlsafe(32)
        token_hash = hashlib.sha256(token.encode()).hexdigest()
        packet = ScorecardExcelPacket(
            cycle_id=cycle_id,
            stakeholder_id=stakeholder_id,
            token_hash=token_hash,
            issued_at=datetime.now(timezone.utc),
            expires_at=datetime.now(timezone.utc) + timedelta(days=14),
            status="ISSUED",
        )
        db.add(packet)
        await db.flush()
        return packet, token

    async def parse_returned_workbook(self, db, attachment_bytes: bytes,
                                       sender_email: str) -> ParseResult:
        """Parse an attachment that arrived in the service mailbox."""
        wb = load_workbook(io.BytesIO(attachment_bytes), data_only=True)
        if self.METADATA_SHEET not in wb.sheetnames:
            return ParseResult(error="Attachment not recognised as a VendorPulse scorecard")
        cycle_id, stakeholder_id, signed_token = self._read_metadata(wb)

        # Verify signed token (HMAC against Key Vault secret)
        if not self._verify_token(signed_token, cycle_id, stakeholder_id):
            return ParseResult(error="Scorecard token invalid or tampered")

        # Verify sender matches stakeholder of record
        stakeholder = await stakeholder_repo.get(db, stakeholder_id)
        if stakeholder.email.lower() != sender_email.lower():
            return ParseResult(error="Scorecard sender does not match expected stakeholder")

        # Verify packet not already used
        packet = await scorecard_packet_repo.get_by_cycle_stakeholder(db, cycle_id, stakeholder_id)
        if packet.status == "PARSED":
            return ParseResult(error="A scorecard has already been parsed for this stakeholder")

        # Extract scores
        ws = wb[self.SHEET_NAME]
        scores: dict[str, int] = {}
        comments: dict[str, str] = {}
        errors: list[str] = []
        for row in range(10, 10 + len(cycle.taxonomy.parameters)):
            param_label = ws.cell(row=row, column=2).value
            score_value = ws.cell(row=row, column=4).value
            comment_value = ws.cell(row=row, column=5).value
            param = cycle.taxonomy.parameter_by_label(param_label)
            if score_value is None:
                errors.append(f"{param_label}: missing score")
                continue
            if not (isinstance(score_value, int) and 1 <= score_value <= 5):
                errors.append(f"{param_label}: score must be 1–5")
                continue
            if score_value in (1, 5) and not (comment_value and str(comment_value).strip()):
                errors.append(f"{param_label}: comment required for score {score_value}")
                continue
            scores[param.code] = score_value
            if comment_value:
                comments[param.code] = str(comment_value).strip()

        return ParseResult(
            cycle_id=cycle_id,
            stakeholder_id=stakeholder_id,
            scores=scores,
            comments=comments,
            errors=errors,
        )

    async def ingest(self, db, parse_result: ParseResult) -> None:
        """Persist parsed scorecard to scorecards table."""
        # ... call ValidationService, persist Scorecard rows, mark packet PARSED

3.7.3 Mail reply ingestion

A scheduled job (every 5 minutes) polls the service mailbox for unread replies bearing .xlsx attachments:

# app/services/mail_poller.py
class ScorecardReplyPoller:
    INTERVAL_MIN = 5

    async def poll(self, db):
        """Look for new replies to scorecard request emails."""
        # Graph: GET /users/{svc-mailbox}/messages?$filter=isRead eq false
        # and hasAttachments eq true
        messages = await graph.list_unread_with_attachments(
            mailbox=settings.graph_service_mailbox
        )
        for msg in messages:
            for attachment in msg["attachments"]:
                if not attachment["name"].lower().endswith(".xlsx"):
                    continue
                content = await graph.download_attachment(
                    mailbox=settings.graph_service_mailbox,
                    message_id=msg["id"],
                    attachment_id=attachment["id"],
                )
                result = await excel_scorecard_service.parse_returned_workbook(
                    db, content, sender_email=msg["from"]["emailAddress"]["address"]
                )
                if result.error:
                    # Auto-reply with errors
                    await graph.send_mail(
                        from_mailbox=settings.graph_service_mailbox,
                        to=[msg["from"]["emailAddress"]["address"]],
                        subject=f"Re: {msg['subject']} — please review",
                        body=f"We could not accept your scorecard:\n\n{result.error}\n\nPlease correct and reply again.",
                    )
                elif result.errors:
                    # Auto-reply with per-field errors
                    await graph.send_mail(...)
                else:
                    await excel_scorecard_service.ingest(db, result)

            # Mark message as read so we don't reprocess
            await graph.mark_read(settings.graph_service_mailbox, msg["id"])

3.7.4 Additional Graph permissions required

| Permission | Why | Risk added |
| --- | --- | --- |
| Mail.Read (Application, mailbox-scoped to service mailbox) | Poll for stakeholder replies | Low — restricted by Application Access Policy to one mailbox |
| Mail.ReadWrite | Mark messages as read post-processing | Low — same constraint |

These must be added to the Entra ID app registration on Day 2 evening if the Excel path is chosen. Shell admin consent is the long-lead item; it must complete within 24–48 hours or week 2 cannot start. Plan accordingly.

3.7.5 Frontend changes

• Remove the /scorecard/:linkToken public route (no longer needed)

• Keep the SubmissionTracker — reads now show: Issued → Sent → Replied → Parsed → Rejected (with reason)

• Add an "Excel attachment preview" panel in admin (download a sample workbook to sanity-check formatting)

• Add to the dispatch panel: "Resend Excel" action for stakeholders who replied with errors

3.7.6 Data model deltas

-- Replace scorecard_form_links with:
CREATE TABLE scorecard_excel_packets (
    packet_id        UUID PRIMARY KEY DEFAULT gen_random_uuid(),
    cycle_id         UUID NOT NULL REFERENCES governance_cycles(cycle_id),
    stakeholder_id   UUID NOT NULL REFERENCES stakeholders(stakeholder_id),
    token_hash       TEXT NOT NULL,
    issued_at        TIMESTAMPTZ NOT NULL DEFAULT NOW(),
    sent_at          TIMESTAMPTZ,
    expires_at       TIMESTAMPTZ NOT NULL,
    received_at      TIMESTAMPTZ,           -- when reply arrived
    parsed_at        TIMESTAMPTZ,           -- when successfully ingested
    status           TEXT NOT NULL DEFAULT 'ISSUED'   -- ISSUED | SENT | REPLIED | PARSED | REJECTED
                        CHECK(status IN ('ISSUED','SENT','REPLIED','PARSED','REJECTED')),
    last_error       TEXT,
    UNIQUE(cycle_id, stakeholder_id)
);

3.7.7 Operational considerations

• Old Excel versions: Workbooks generated by openpyxl 3.x in .xlsx format are compatible with Excel 2010+. Shell's Microsoft 365 estate is fine. `.xls` legacy format is not supported.

• Mobile reply: Stakeholders replying from Outlook mobile sometimes auto-strip attachments. Mitigation: the request email body includes plain-text instructions and a fallback contact for VMO.

• Stakeholder modifies cell structure: The workbook is structurally protected (SheetProtection + password); modifications to header rows are rejected at parse.

• Multi-recipient reply ("Reply All"): Reply lands in the service mailbox plus other recipients' inboxes; our poller only sees the copy in the service mailbox, which is correct.

• Spam folder: If the request email lands in spam at the recipient end, the reply never happens. Operational mitigation: the SubmissionTracker shows the issued/sent state and the VMO coordinator can resend.

• `agent_runs` audit — Excel generation does not call the LLM at all; the agent's role is generating the personalised email body. The Excel template generator is deterministic.

3.7.8 Effort and timeline impact

| Day | Original (in-app form) work | If Excel path chosen |
| --- | --- | --- |
| Day 3 spike | ScorecardFormService shape | ExcelScorecardService spike — generate sample, parse sample, round-trip via Graph |
| Day 4 | scorecard_form_links table + route skeleton | scorecard_excel_packets table + Excel template skeleton + poller skeleton |
| Day 6 | Frontend form page + autosave | Excel template polish + Graph poller wiring |
| Day 7 | Token validation + form submission flow | Reply parsing + validation + auto-error-reply |
| Day 8 | (same — Modules C/D/E/F) | (same) |

Net-net: roughly the same number of engineer-days; the workload moves from frontend-heavy (in-app form) to backend-heavy (Excel + poller). If frontend engineers are otherwise idle during the Module B days, this is a workload-balance loss. The Tech Lead reassigns one frontend engineer to admin module polish and accessibility testing in this scenario.

4. Week 2 — Functional completion (Days 6–10)

Goal

By end of Friday week 2: all six agents (A–F) functional, scorecard collection working in whichever mode Shell chose on Day 2, Shell-themed UI and email templates, and admin module complete. Code is feature-frozen by Friday EoD.

4.1 Daily breakdown

Day 6 — Monday

Module B — heaviest single feature, path per Day-2 decision

• If in-app form path: ScorecardFormService complete; public route working; frontend form rendering with autosave

• If Excel attachment path: ExcelScorecardService complete; Graph poller running on schedule; admin preview working

• If other path: equivalent work

Deliverable by EoD: Module B core flow exercised end-to-end with a sample stakeholder.

Day 7 — Tuesday

Module B — completion

• Validation (server-side range check, comment-required for 1/5)

• Reminder cadence wired (REMINDER_1, REMINDER_2, ESCALATION via Graph sendMail)

• SubmissionTracker reading directly from scorecards / status table

• End-to-end test: dispatch via Graph → stakeholder action → score lands in DB → tracker updates

Modules C / D / F — port from POC

• Mostly unchanged from POC; verify against Postgres + new agent base class

• Add audit writes (external_calls rows) on every LLM call

Deliverable by EoD: Modules B, C, D, F functional in non-prod.

Day 8 — Wednesday

Module E — Meeting

• Live note capture (unchanged from POC)

• Transcript paste → AI classification (unchanged from POC)

• Minutes generation (unchanged from POC)

• Minutes distribution via Graph sendMail — coordinator-approved, internal recipients only

• Email template (HTML) optimised for Outlook desktop / OWA / mobile

Shell email templates — Outlook-friendly redesign

• Table-based layouts (no CSS grid / flex)

• Solid Shell-tone backgrounds (no linear-gradient)

• Inline-styled fonts (no web-font loading)

• Plain-text fallbacks

• All template types: scorecard request, reminder ×2, invite, minutes (and reply-with-errors if Excel path)

Deliverable by EoD: Module E end-to-end; emails render acceptably in Outlook desktop, OWA, mobile.

Day 9 — Thursday

Admin module

• Vendor master CRUD

• User-role view (read-only sync from Entra ID)

• LLM budget panel

• Audit log viewer (agent_runs, external_calls, security_events; CSV export with audit trail)

• System health panel

• (If Excel path) Excel attachment preview / replay tool

Shell branding

• Tailwind v4 tokens updated with Shell brand colours

• Header / footer Shell wordmark

• Toast styling Shell-tone

Deliverable by EoD: Admin module functional; UI visibly Shell-branded.

Day 10 — Friday

Hardening pass

• Cycle-wide token budget enforcement

• Tenant-wide daily budget alerts

• Rate-limit middleware (slowapi)

• Error handler middleware mapping to user-friendly messages

• Correlation-ID propagation through to App Insights

End-of-week-2 demo + code freeze

• Full cycle demonstration: CYCLE_CREATED → ARCHIVED with all 12 states and all 6 agents, using Shell's chosen scorecard mechanism

• Code freeze declared for feature work; only defect fixes from Monday onwards

Deliverable by EoD: Feature-complete, demoable end-to-end on non-prod against real Shell test mailboxes.

4.2 Week 2 gate

• [ ] All 6 agents functional in non-prod

• [ ] Scorecard collection working in chosen mode (in-app form OR Excel OR other)

• [ ] Email rendering verified across Outlook desktop, OWA, mobile

• [ ] Admin module complete

• [ ] Shell visual identity applied

• [ ] Code feature-frozen

5. Week 3 — Hardening, UAT, Pilot Go-Live (Days 11–15)

Goal

By end of Friday week 3: production environment live, one real Shell vendor cycle running, coordinators using the system, handover documents produced. Defect-fix warranty begins on Monday of week 4.

5.1 Daily breakdown

Day 11 — Monday

UAT kick-off (3 named Shell VMO coordinators)

• 60-min walkthrough session led by Zensar Tech Lead

• Coordinators access non-prod with their real Shell SSO

• Each coordinator runs a simulated cycle from a test vendor

Defect intake

• All findings logged in a single tracker (severity P1/P2/P3)

• Triage every 4 hours during week 3

• P1 fixes deployed same-day; P2 next business day; P3 deferred to warranty

Parallel: Security review (Shell IT Security)

• Shell reviews Graph permissions (including any added on Day 2 for the chosen scorecard path), Application Access Policy, RBAC mappings

• Permissions sanity check on Postgres roles, Key Vault access, ACR pull

Deliverable by EoD: First defect list captured; security review checkpoint scheduled for day 13.

Day 12 — Tuesday

Defect fixes + UAT day 2

• P1 fixes deployed; coordinators verify

• Coordinators progress further into their simulated cycles

• Module E (meeting / minutes) typically exposed today

Observability finalisation

• Operator workbook live in Shell's App Insights workspace

• Coordinator-facing health panel wired

• Alert rules configured: app down, agent failure rate, Graph auth failure, LLM budget thresholds

• (If Excel path) Mail poller health alert configured

Runbook draft v0.9

• Daily-ops checklist

• P1/P2/P3 response procedures

• Common-symptom → first-look location reference from §10

Deliverable by EoD: UAT mid-point review; all P1 defects from day 11 closed.

Day 13 — Wednesday

Production environment provisioning

• Deploy Bicep to prod resource group

• Apply alembic upgrade head against fresh prod Postgres

• Smoke test prod infrastructure

UAT defect fixes continue

• P2 defects from days 11–12 deployed in afternoon batch

• Coordinators finish their simulated cycles

Security review checkpoint (Shell IT Security)

• Walk Shell IT Security through final Graph permission scopes

• Walk through Audit log (agent_runs, external_calls, security_events)

• Sign-off for production go-live

Pre-flight for go-live

• Final image built and tagged prod-<date>-<sha>

• Image deployed to prod App Service slot:staging

• Smoke tests against staging slot

Deliverable by EoD: UAT complete; security review signed off; production environment ready for cutover.

Day 14 — Thursday

Production cutover

• CAB ticket approved (pre-filed days earlier with full deployment runbook attached)

• DNS cutover — Shell DNS → Front Door endpoint

• Slot swap: prod slot:staging → slot:production (zero-downtime, atomic)

• 60-min observation window: error rate, agent failure rate, Graph auth success

• Sanity check: Zensar engineer logs in via Shell SSO, creates throwaway test cycle, archives — verifies prod is fully functional

Pilot cycle kick-off

• Lead Shell VMO coordinator initiates the agreed pilot vendor cycle

• Zensar Tech Lead pair-shadows the coordinator for the first few actions

• App Insights monitored live throughout the day

• End-of-day check: cycle in ATTENDEE_REFRESH_SENT state; Module A working as expected

Deliverable by EoD: Production live; first real Shell vendor cycle in flight.

Day 15 — Friday

Pilot cycle progression

• Coordinator drives the cycle through Module A → Module B

• Real Shell stakeholders receive scorecard requests in the chosen mode (link or Excel)

• Zensar engineer on standby for any production support issues

Handover artefacts finalised

• Runbook v1.0 finalised and walked through with Shell IT Ops

• Architecture decision log finalised (includes the Day 2 Design Decision Log)

• Pack v2.x docs committed to Shell's docs repository

• On-call escalation handoff

Coordinator training session #1 (90 min)

• Walk through the workflow tabs

• Approval gate behaviour

• Reading the admin / audit panels

• Troubleshooting common issues

• Recording captured

End-of-week-3 retrospective

• Joint Shell + Zensar retro

• Lessons-learned document committed

• Defect warranty period starts Monday of week 4

Deliverable by EoD: Production handed over; pilot cycle running; documentation complete; training delivered.

5.2 Week 3 gate (engagement-complete gate)

• [ ] Production environment live in Shell's Azure

• [ ] Pilot vendor cycle progressing without P1 issues

• [ ] All P1 / P2 UAT defects closed

• [ ] Coordinator training delivered and recorded

• [ ] Runbook v1.0 signed off by Shell IT Ops

• [ ] Defect warranty period agreed

• [ ] Lessons-learned document captured

• [ ] Design Decision Log committed alongside other handover docs

6. Workstream view (across the three weeks)

Workstream                  Week 1       Week 2       Week 3
─────────────────────       ──────────   ──────────   ──────────
Foundations / IaC           ████████░░   ░░░░░░░░░░   ░░░░░░░░░░
Design alignment            ░░██░░░░░░   ░░░░░░░░░░   ░░░░░░░░░░
Auth / SSO                  ░░██████░░   ░░░░░░░░░░   ░░░░░░░░░░
Graph integration           ░░░░██████   ██░░░░░░░░   ░░░░░░░░░░
Gmail/Forms removal         ████████░░   ░░░░░░░░░░   ░░░░░░░░░░
Module A                    ░░░░░░████   ██░░░░░░░░   ░░░░░░░░░░
Module B (chosen path)      ░░░░░░██░░   ████████░░   ░░░░░░░░░░
Modules C/D/E/F             ░░░░░░░░░░   ░░██████░░   ░░░░░░░░░░
Admin module                ░░░░░░░░░░   ░░░░░░████   ░░░░░░░░░░
Shell branding              ░░░░░░░░░░   ░░░░░░████   ██░░░░░░░░
Outlook email templates     ░░░░░░░░░░   ░░░░████░░   ░░░░░░░░░░
Observability               ░░░░░░░░██   ██░░░░░░░░   ████░░░░░░
UAT                         ░░░░░░░░░░   ░░░░░░░░░░   ████████░░
Defect fixes                ░░░░░░░░░░   ░░░░░░░░░░   ██████░░░░
Production deployment       ░░░░░░░░░░   ░░░░░░░░░░   ░░░░████░░
Pilot cycle                 ░░░░░░░░░░   ░░░░░░░░░░   ░░░░░░████
Handover / training         ░░░░░░░░░░   ░░░░░░░░░░   ░░░░░░░░██

7. Resourcing (Zensar)

| Role | Allocation | Notes |
| --- | --- | --- |
| Delivery Manager | 100% | Daily standup, defect triage, Shell-side coordination, Design Decision Log owner |
| Solution Architect | 100% | Architecture review, security liaison, design checkpoint co-chair |
| Tech Lead | 100% | Engineering decisions, code-review gatekeeper |
| Backend Engineer × 2 | 100% | Implementation |
| Frontend Engineer × 2 | 100% | Implementation (one may shift to admin module polish if Excel path absorbs frontend Module B work) |
| QA Engineer | 100% | Cross-browser, a11y, regression |
| DevOps / Cloud Engineer | 100% | Bicep, CI/CD, observability, cutover |

The compressed plan assumes no PTO during the 3 weeks across all roles. Any PTO must be pre-declared and re-baselined into the plan.

8. Critical path

Day-zero prerequisites
   │ (Shell — must be complete before kick-off)
   ▼
Day 1 — Branch + scrub + design topics issued
   ▼
Day 2 — Design alignment checkpoint LOCKED
   │ (single biggest scope-shaping moment)
   ▼
Day 3 — SSO + Graph app-only working + Module B path spiked
   │ (single biggest external-dependency moment)
   ▼
Day 5 — Module A end-to-end; design frozen
   ▼
Day 8 — Module B (chosen path) + Outlook email templates
   ▼
Day 10 — Code freeze
   ▼
Day 13 — Production environment ready + security sign-off
   ▼
Day 14 — Cutover + pilot cycle starts
   ▼
Day 15 — Handover

Two biggest at-risk transitions:

Day 2 design checkpoint — if Shell does not show up with answers, the rest of the plan starts on a guess. Mitigation: Day-1 pre-read so Shell stakeholders arrive prepared.

Day 3 Graph app-only auth — if not working by Wednesday week 1, the rest slips. Mitigation: full Entra ID admin consent pre-granted as day-zero prerequisite.

9. Deferred from the 3-week scope

To make this fit, the following are explicitly deferred to a warranty / Phase 2 engagement:

• Performance / load testing at scale (smoke + light functional only)

• Full security pen-test by a third party (Shell internal review only)

• Formal accessibility audit (axe-core automated only)

• Multi-vendor parallel onboarding (pilot is one vendor)

• VPN / mobile / BYOD compatibility testing (standard Shell desktop only)

• Disaster recovery drill (documented but not exercised)

• CMK (customer-managed keys) for encryption at rest

• Cross-region DR setup (single-region only)

• Training for the remaining coordinator population beyond the 3 pilot users

• SAP / Ariba / Coupa vendor master integration

• Teams meeting transcript ingestion

• Power Automate / external workflow tool integration

• Multi-language UI

• Mobile native app

• Embedded help / in-app tutorials

• AI-assisted contract analysis

If Shell needs any of these in the first release, the 3-week plan must be extended.

10. Risks specific to the compressed timeline

| ID | Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| C-01 | Day-zero prerequisites slip | High | Critical | Shell-side pre-mobilisation 4–6 weeks ahead; daily prereq check by Zensar Solution Architect |
| C-02 | Single major defect in UAT pushes cutover past day 14 | Medium | High | Strict P1/P2 triage; any major architectural defect by day 12 forces a re-baseline conversation, not a heroic crunch |
| C-03 | First-release prompt-tuning quality issues | Medium | Medium | Accept POC-quality refined for Shell terminology; further tuning during warranty |
| C-04 | Coordinator UAT feedback exposes UX gaps | Medium | Medium | UX findings deferred to warranty unless usability-blocking; invest in week-2 Module B polish |
| C-05 | Outlook email rendering issues late | Medium | Medium | Litmus testing built into day 8; fallback to simpler HTML if needed |
| C-06 | Shell IT Security raises a late permission objection | Low | High | Day-11 explicit security checkpoint; brief IT Security during day-zero prereq, not day 11 |
| C-07 | Zensar team member unplanned absence | Medium | High | Cross-training; pair on critical-path work |
| C-08 | LLM quality regression | Low | Medium | SDK pinned; no model upgrades during delivery; provider abstraction supports swap |
| C-09 | Late Alembic migration not backwards-compatible | Low | Medium | Code freeze on day 10 includes schema freeze; only additive migrations after |
| C-10 | DNS / TLS cutover fails on day 14 | Low | High | Provisioning a week-1 day-zero prereq; cutover dry-run on day 13 |
| C-11 | Day-2 design checkpoint produces too many IN-SCOPE changes — week 1 buffer exhausted | Medium | High | DM triggers steering-committee re-baseline conversation on Day 3 morning if buffer is overrun |
| C-12 | Late discovery during Module B build that the spike was misleading (e.g. Excel mailbox-policy quirk blocks reply ingestion) | Medium | High | Day-3 spike must validate end-to-end round-trip, not just code shape; if spike fails, fall back to default in-app form same-day |
| C-13 | Shell post-Day-5 changes their mind on a Day-2 decision | Medium | Critical | Design frozen by Day 5 EoD; post-freeze changes go to defect/warranty paths per §3.3 — DM enforces |

11. Steering cadence (compressed)

| Cadence | Audience | Agenda |
| --- | --- | --- |
| Day-1 kick-off (90 min) | All | Walkthrough, prereq confirm, Day-2 agenda issued |
| Day-2 design checkpoint (~2 hr) | Joint inc. IT Sec + Brand | DA-01..DA-12 each decided or deferred |
| Daily 9:00 standup (15 min) | Joint team | Yesterday / today / blockers |
| Daily 13:00 defect triage (20 min, week 3 only) | Joint team | P1/P2 review |
| End-of-week demo + steering (60 min, Fridays) | Sponsor + PMO + Zensar DM/SA | Demo, gate review, risks |
| Day-13 security sign-off (45 min) | Shell IT Sec + Zensar SA | Permissions, audit posture, go/no-go |
| Day-14 CAB approval | Shell CAB + Zensar DM | Change ticket; runbook walkthrough |
| End-of-engagement retro (90 min, Friday week 3) | Joint | Lessons learned |

12. Definition of "done" for the 3-week engagement

The engagement is complete when all of the following hold:

• [ ] Production environment live in Shell's Azure subscription

• [ ] One pilot vendor cycle actively running in production

• [ ] All P1 defects closed; P2 defects with workaround or scheduled fix

• [ ] Pilot coordinators trained; training recorded

• [ ] Runbook v1.0 handed to Shell IT Ops

• [ ] Architecture / decision-log / docs (incl. Design Decision Log from Day 2) committed to Shell's docs repository

• [ ] Defect warranty period dates set (typically 4 weeks)

• [ ] Lessons-learned document captured

13. After the 3 weeks

Defect warranty (weeks 4–7):

• Zensar fixes P1/P2 defects discovered in production

• Light-touch support; not a full operate-and-maintain contract

• Shell IT Ops handles BAU; Zensar on escalation

Phase 2 candidates (separate engagement, scoped after warranty period) include any DEFERRED items from the Day-2 Design Decision Log plus the standard list (multi-vendor onboarding, performance testing, third-party pen-test, CMK, cross-region DR, SAP/Ariba integration, Teams transcript ingestion, MS Forms or in-app form alternative if Excel chosen first, multi-language UI, mobile native app, AI-assisted contract analysis, self-service form designer).

Shell can request any of these as follow-on work. None require re-architecting the v1 product.

Productionization Roadmap (3-week compressed, design-change-aware) — Zensar VendorPulse for Shell — 2026-06-03.