| CHANGE REQUEST |  |
| --- | --- |
| Part I – REQUEST |  |
| Reference Number: Shell Fleet Operations (L3/SRE Operations Team) | Date : 4/11/2025 |
| X X Change Requested By Shell Zensar | Prepared By : |

# Objective:

Shell currently runs vendor governance cycles (QBRs / EGBs) as a largely manual exercise, coordinators chase availability over email, scorecards arrive piecemeal across inboxes, alignment meetings recap the same recurring issues, and post-meeting minutes are inconsistent quarter on quarter. ZenVendorPulse is an agentic AI platform that automates the orchestration end-to-end while keeping every outbound action (emails, invites, briefs, minutes) under human approval. The proof-of-concept already demonstrates the six-stage workflow against a Gmail/Google-Forms-based mock environment. This document set scopes the work to lift that POC into a Shell-grade production deployment hosted in Shell's Azure tenant, integrated with Outlook + Teams, and removed entirely from Google's stack.

# 1. Scope/Capabilities Description

Deploy the already developed POC onto Shell's tenant delivering six vendor-governance capabilities:

| Capability | What it does |
| --- | --- |
| A: Meeting Scheduling & Coordination | Proposes and books EGB/QBR meetings via Graph, coordinating Shell and vendor attendees through the service mailbox. |
| B: Scorecard Input & Validation | Collects and validates 1-5 ratings across 4 categories / 16 parameters: Risk & Compliance, Performance, Commercial, Relationship. |
| C: Internal Alignment Calls Support | Prepares Shell-side alignment materials, consolidating scorecards and surfacing discussion points ahead of vendor engagement. |
| D: Vendor Prep Call Support | Drafts vendor pushbacks in three stances (Factual, Neutral, Escalation) under a legal-review guardrail. |
| E: EGB/QBR Combined Meeting Support | Runs the combined governance meeting, capturing decisions, actions and minutes for human approval. |
| F: Cross-Cycle Memory & Trend Analysis | Retains prior-cycle data to track vendor performance trends and recurring themes across governance cycles. |

# 2. Features of the Agent

•  Deterministic-first, AI-second: LLM writes only human-readable text

•  Human-approval gate on every outbound action

•  12-state, forward-only workflow with full audit trail

•  Entra ID SSO with role-based access control (four roles)

•  Microsoft Graph app-only certificate auth for mail, calendar, Teams

•  All messaging from a single dedicated service mailbox

•  Native in-app scorecard form (1-5; 4 categories, 16 parameters)

•  Outlook-friendly email templates rendering on desktop, OWA, mobile

•  Provider-abstracted LLM: Anthropic Claude or Azure OpenAI, config-switchable

•  Full audit trail streamed to App Insights / Log Analytics

•  End-to-end observability across application and platform

•  Graph rate-limiting (429 handling) and LLM monthly token budgets

•  Graceful degradation when external services are unavailable

•  All secrets held in Azure Key Vault

•  Single-tenant deployment within Shell's Azure / Microsoft 365 estate

# 3. Out of Scope

- No Shell-wide vendor-master, SAP Ariba or Coupa integration (pilot uses CSV/Excel import)

- No contract-management capability

- No finance, spend or SAP integration

- No native mobile application (web-only)

- No multi-language support (English only)

- Performance/load testing at scale not yet conducted

- No third-party penetration testing completed

- No customer-managed keys (CMK) support

- No cross-region disaster recovery (DR)

- No SAP/Ariba integration

- No Teams transcript ingestion

- No Power Automate integration

# 4. High Level Timeline

Four working weeks (20 working days), sprint-paced: three weeks of development (Weeks 1-3) followed by a deployment and defect-warranty week (Week 4), with all Shell access pre-mobilised before Day 1.

| Phase | Duration | Key Outcomes/Deliverables | Pre-Requisites/Ask from Shell |
| --- | --- | --- | --- |
| Phase 0 (Pre-mobilization) | Before Day 1 | - Shell provisions Entra ID app registrations (NonProd + Prod) and admin consent on Graph application permissions - Service mailbox vendorpulse-svc@shell.com provisioned by Shell with Application Access Policy scoped to the app - Azure infrastructure provisioned by Shell (Postgres Flexible Server, Key Vault, App Service Plan, App Insights / Log Analytics, Container Registry, Front Door) - LLM provider chosen and contract established by Shell (Anthropic or Azure OpenAI) with API key deposited in Key Vault - DNS hostnames and TLS certificates provisioned by Shell for Prod and NonProd - Source repository and CI/CD pipeline provisioned by Shell with Zensar engineers added and service connection for deployment configured | Refer Section 6, point 5 |
| Week 1 – Foundations, Migration & Design Alignment | Day 1-5 | - JSON to Postgres migration completed - Key Vault integration implemented - Google / Gmail / Forms removed - Entra SSO and RBAC configured - Graph app-only certificate set up - Day-2 design checkpoint conducted - Module A live - Design frozen Friday |  |
| Week 2 – Development & Module Testing | Day 6-10 | - All six agents completed - Scorecard implemented in chosen mode - Shell branding applied - Outlook templates configured - Admin module completed - Code freeze Friday |  |
| Week 3 – Development, Stabilization & UAT | Days 11-15 | - Hardening and stabilization activities completed - UAT is performed by Shell VMO team - Observability setup and runbook documented - Zensar team fixes the defects raised during UAT phase - Release readiness , prepare the build list | Shell VMO team to perform UAT testing |
| Week 4 - Deployment & Warranty | Days 16-20 | - Shell IT Security sign-off obtained - CAB approval completed - Production cutover and go-live executed - Pilot vendor cycle kick-off - Coordinator training and handover completed - Defect-warranty support begins |  |

# 5. Assumptions

•  Shell provides all pre-mobilization access, hardware & software before Day 1

•  The POC functionality is approved as-is; only the integration and platform will be re-engineered.

•  English-only, web-only, single-tenant delivery

•  All attendees reside within or are invitable from Shell M365

•  LLM provider chosen and contracted before Day 1

•  Scorecard taxonomy locked at the Day-2 design checkpoint.

•  Shell names three UAT coordinators and pre-agrees one pilot vendor.

•  Design frozen at the end of Week 1.

# 6. Dependencies

The four-week plan assumes Shell provisions all items below before Day 1; any gap blocks the dependent capability and risks the schedule.

|  | Category | Items |
| --- | --- | --- |
| 1 | Shell Identity / Entra | - 2 app registrations (NonProd and Prod) - Certificate credentials for each app registration - Graph application-permission admin consent for the following permissions: - Mail.Send - Calendars.ReadWrite - OnlineMeetings.ReadWrite.All - User.Read.All - MailboxSettings.Read - Group.Read.All - Mail.Read / Mail.ReadWrite (if email-reply scorecard is enabled) - OIDC client configuration with redirect URIs - Entra security groups for 4 app roles - Exchange Application Access Policy scoping the service mailbox - Conditional Access exemption for the service principal |
| 2 | Microsoft 365 messaging & calendar | - Service mailbox (e.g. vendorpulse-svc@shell.com) with E3/E5 licence - Mailbox storage and retention policy configuration - Teams meeting policy for the service mailbox - External/guest meeting policy for vendor attendees - Litmus / Email-on-Acid for email-render QA |
| 3 | Azure infrastructure | - Azure subscription with deploy access - Resource groups for environment separation - App Service Plan (P1v3 for prod / B2 for nonprod) - PostgreSQL Flexible Server with HA for prod - Key Vault for secrets management - Front Door with WAF (Web Application Firewall) - App Insights and Log Analytics for monitoring - DNS/CNAME configuration with TLS certificate - Private endpoints and VNet integration - Managed Identity role assignments - Outbound NAT/egress allow-listing to Graph and LLM endpoints - Azure Policy and tagging compliance enforcement |
| 4 | LLM provider | - Anthropic enterprise account with DPA (zero-retention / no-training / EU compliance) - Anthropic API key stored in Key Vault - Monthly token budget configured for Anthropic account - OR Azure OpenAI quota with GPT-4o-class chat deployment - Azure OpenAI key stored in Key Vault |
| 5 | Shell delivery tooling | - Developer laptops with full local dev setup (Python 3.11+, Node.js, Docker, Git) and admin rights - Approved IDE (VS Code or JetBrains) with extensions - Claude Code / Claude for Work licences and Anthropic API developer key - Source-control and CI/CD (Azure DevOps or GitHub Enterprise) with branch protection and CI/CD service principal - Azure Container Registry - Static analysis tool (SonarQube) - Secret scanning (TruffleHog / GitLeaks) - Container scanning (Trivy / Snyk) - Dependabot / Renovate for dependency management - Litmus / Email-on-Acid for email testing - Optional Playwright / BrowserStack for automated browser testing - Network access, VPN and device-compliance to reach Shell tenant, repo and non-prod Graph |

# 7. Risks

|  | Risk | Impact | Mitigation |
| --- | --- | --- | --- |
| 1 | Timely provision of infra, complete access and software licenses including AI licenses by Shell | Schedule delay | Shell to confirm infra/access/licenses upfront, owners assigned |
| 2 | External-attendee policy blocks vendor invites | Vendor meetings cannot be scheduled | Confirm external/guest meeting policy pre-Day 1 |

# 8. Technology Stack

| Application Component | Technology / Service |
| --- | --- |
| Frontend | React (TypeScript) |
| Backend / Agents | Python 3.11+ |
| Database | PostgreSQL Flexible Server (Azure) |
| Identity & Auth | Entra ID SSO (OIDC), app-only certificate auth |
| Messaging & Calendar | Microsoft Graph API (Mail, Calendar, Teams) |
| Service Mailbox | Example - vendorpulse-svc@shell.com (M365 E3/E5) |
| LLM Provider | Anthropic Claude (Sonnet 4.6) or Azure OpenAI (GPT 5.5) (config-switchable) |
| Secret Management | Azure Key Vault |
| Containerization | Azure Container Registry + App Service Plan (P1v3 prod / B2 nonprod) |
| Observability | Azure App Insights + Log Analytics |
| CDN / WAF | Azure Front Door with WAF |
| CI/CD | Azure DevOps or GitHub Enterprise |
| Code Quality | SonarQube + TruffleHog/GitLeaks + Trivy/Snyk |
| Browser Support | Chrome, Edge (web-only, English-only) |

| Environment | Type | Azure Tier | Region | Availability |
| --- | --- | --- | --- | --- |
| NonProd | Development / UAT | B2 App Service, standard Postgres | Shell-designated | Before Day 1 |
| Prod | Production | P1v3 App Service, Postgres HA | Shell-designated | Before Week 3 |

# 9. Acceptance Criteria

- Foundation Setup (Week 1) — Identity & Access: Entra ID SSO login functional with RBAC enforced across all four app roles. Verified by Zensar and confirmed by Shell IT before end of Week 1.

- UAT Sign-off (Week 3) — Quality: All P1 and P2 defects identified during UAT must be resolved and closed. No P1 issues to remain open at the point of UAT sign-off. Any open P3 defects must have explicit approval from Shell VMO to carry forward.

- Go-Live (Week 4) — Infrastructure: Production system live in Shell's Azure tenant (App Service, PostgreSQL, Key Vault, Front Door, App Insights all running in Prod environment). Sign-off required from Shell IT prior to cutover.

- Go-Live (Week 4) — Security: Shell IT Security sign-off obtained on application security posture. CAB approval completed prior to production cutover. No go-live to proceed without both approvals in place.

- Post Go-Live (Week 4) — Pilot: One complete EGB/QBR vendor governance cycle progressed through all six workflow stages (A: Scheduling → B: Scorecard → C: Alignment → D: Vendor Prep → E: Combined Meeting → F: Trend Analysis) without any P1 issues. Sign-off from Shell VMO coordinator.

- Go-Live (Week 4) — Handover: Runbook v1.0 delivered to Shell IT Operations and all documentation committed to the Shell-designated source repository. Handover deemed complete only upon written acknowledgement from Shell IT Operations.

| Part II – RESPONSE TO REQUEST |  |
| --- | --- |
| Date : 4/11/2025 |  |
| Response By Customer X X Zensar | Prepared By : Vinish Pillai |
| New changes starting from November ’25 Onwards 6.3 Year 2 [Nov 25 to Feb 26] Payment Details: Sr No /Month; Payment Milestone; Milestone Date; Amount (INR). 9 – 12; Provision of Services for Month X of Year 2; 1st Week of Month X+1; INR 10,44,000. Data Entry for Manual Vouchers -From 1st November 2025 to 28th February 2026 Cumulative Charges over the Contract period. Year 2(November 2025 to February 2026 ) Monthly; Total Charges ( November 2025 to February 2026 ) Yearly. Charges; INR 10,44,000; INR 41,76,000. |
| This CR changes are related to SOW against Shell Managed L2/L3 Services for Emerald MTSP project dated 10-July -2025 |  |
| Vinish Pillai Name and Signature of Authorized Representative of Responding Party |  |